# Project Proposal – [Client name]

Prepared by LuxWeb Studio
Date: [TODAY’S DATE]

Proposal v 1.0

# 1. Executive Summary

You need a website that looks sharp, loads fast, and converts visitors into customers—without turning into a money pit six months down the line. We’ll build you a modern, secure site that’s easy to update and primed for growth, then back you up for three months post-launch so you’re never left hanging.

# 2. Project Goals

- Professional Presence – Convey Credibility, Capture Leads, Empower Editing, Provide Scalability.

- Lead Generation – Funnel visitors toward clear calls-to-action and capture qualified leads.

- Ease of Management – Empower your team to edit copy, swap images, and publish blog posts without touching code.

- Scalable Foundation – Clean, component-based code that can grow with new features (e-commerce, memberships, etc.) down the road.

# 3. Scope & Deliverables

| Item | Details |
| --- | --- |
| Pages | Up to [PAGE COUNT] fully designed pages |
| Design | Custom UI/UX, two (2) revision rounds per phase |
| Content Migration | Port existing copy & imagery |
| Integrations | Active Campaign email capture, Google Analytics, basic SEO setup |
| Security | HTTPS, best-practice hardening, critical updates applied pre-launch |
| Performance | Image optimization, lazy-loading, lighthouse >90% targets |
| Post-Launch Support | Bug-fixes & “how-do-I?” help for three (3) months |

Anything not listed above (e-commerce, custom app features, ongoing hosting, etc.) is out-of-scope and can be quoted separately.

# 4. Process & Timeline

## Phase 1 – Discovery & Design

Weeks 1-2

- Goal & audience workshop

- Site map & wireframes

- Visual mock-ups → Client review (3 business days)

## Phase 2 – Build

Weeks 3-6

- Responsive front-end & CMS setup

- Content migration, integrations

- Staging demo → Client feedback (3 business days)

## Phase 3 – Test & Launch

Week 7

- Cross-browser / device QA

- Performance & security checks

- Final tweaks, go-live, hand-off training

Total duration: ~ [NUMBER] weeks
Target launch: [DATE]

# 5. Investment

| Milestone | % | Amount | Due |
| --- | --- | --- | --- |
| Deposit | 50 % | $[____] | On signing |
| Phase 1 Approval | 25 % | $[____] | After design sign-off |
| Launch | 25 % | $[____] | Before go-live |

All invoices Net 7. Late payments accrue the greater of 1.5 %/month or the legal maximum, plus collection costs.

# 6. Assumptions

- Client will provide final copy, imagery, and brand assets within three (3) days of request.

- One consolidated feedback round per phase; additional rounds billed at $100/hr.

- Hosting, domain, and SSL costs are the client’s responsibility.

For the full legal details (IP ownership, confidentiality, indemnity, etc.), please review the Web Design & Development Agreement attached.

Proposal is non-binding; scope/pricing governed by the signed Agreement

# 7. Why LuxWeb Studio?

- Full-stack expertise – From Figma comps to production servers.

- Performance-first mindset – We treat site speed like a feature, not an afterthought.

- Plain-English comms – No jargon, no ghosting, regular check-ins.

- Future-proof code – Modular components you can extend without a rebuild next year.

# 8. Next Steps

- Review & sign the Agreement

- Pay the 50 % deposit (invoice sent upon signature).

- Kick-off call & scheduling → we get to work.

Questions? Shoot an email to support@luxwebstudio.dev or call [YOUR PHONE]. We’re excited to build something great together!